Minutes

PARKS COMMITTEE

September 12th 11:30 AM

Village Board Room, 30 South First Street

Call to Order

Meeting Called to Order by Chair Steve Foster at 11:30am

Roll Call

Chair – Steve Foster (Present)

Trustee – Brenda Kubasta (Present)

Trustee – Michael Bouras (Present)

Village Administrator – Logan Fuller (Present)

Director of Public Works – James Fluette (Absent)

Field Supervisor – Allen Mankiewicz (Present)

Committee Member - Lani Stanek (Present)

Committee Member - Jordan Dunham (Absent)

Committee Member - David Reetz (Absent)

Committee Member – John Broderick (Absent)

Safe Days

1,484

Approval of Minutes

June 8th, 2023, Motion by Kubasta seconded by Stanek and carried by voice vote.

Public Participation

Paul Olson on behalf of the Oshkosh area foundation is offering a 25,000-dollar match grant for playground equipment.

District 35 county Supervisor Doug Nelson stopped in to discuss spirit awards, we should have more info in the next month or two.

Communications

Trees forever grant will be used mid-October.

Operations/Financial Report

Marble Park Beach is Closed

Started closing for winter.

Revenue report of season

Tree trimming.

Spreading wood chips around trees in the parks.

Mowing and trimming the parks.

Pickle ball courts complete.

Do we want to leave them open longer for the winter?

Close parks for the season October 15th.

Normal trash, boat launch pick-up.

Cleaned up storm damage at Lake Winneconne Park.

Continue to paint playground equipment.

Bids are being excepted until Tuesday for seawall.

Fox water shed project mostly complete at zero cost.

Sign needs to be installed.

Watering and Weeding

Started edging the trail in Coughlin Park

Ash Tree Updated coming next meeting.

Park surveys will be analysis and discussed after October 31st.

Old Business

Pickle Ball courts Update

Courts are done and well used. Project was $8,962.00 over budget. committee is looking into resources to pay off the over budget.

Discussion to leave the nets up longer until weather turns to winter.

5-year Comprehensive Plan – tabled due to cost.

New Business

Seawall update in Lake Winneconne – bid opening wed sept 13th at 10am. McMahon asked that we dig a few holes to see soil structure.

Playground Equipment update – we continue to paint and repair equipment.

Marble Park Year end – parks will close Oct 15th and Public Works will start winterizing the parks.

Ice rink plans for winter. – Tabled

Follow-up

Dig holes at lake Winneconne Park, Allen to call diggers hotline.

Ash Tree update – Allen

Parks shelter surveys - Allen

Confirm next meeting date:

Oct 9th 11:30am

Adjourn

Motion Bouras seconded by Stanek and carried by voice vote to adjourn at 12:38 PM